🎧 DREAM LAB

Phased Implementation Prompts

For Google Antigravity · 7-Phase Build Plan

📋 HOW TO USE:  This document contains 7 sequential implementation phases for building the Dream Lab audiobook platform. Each phase contains a complete, copy-paste-ready prompt for Google Antigravity. Run them in order — each phase builds on the last.

# Phase Map — Overview

Run these phases in strict sequence. Do not skip or combine phases.

| Phase | Title | Est. Time | Scope |
| --- | --- | --- | --- |
| Phase 1 | Project Scaffolding + Design System | ~30 min | Vite + React + Tailwind, fonts, tokens, base layout |
| Phase 2 | Supabase Setup + Auth (OTP Login) | ~45 min | DB schema, RLS, phone+OTP login flow |
| Phase 3 | Landing Page | ~40 min | Hero, shelves, How it Works, footer |
| Phase 4 | Home Feed + Book Detail + Episodes List | ~60 min | Logged-in feed, book page, episode rows, upsell modal |
| Phase 5 | Audio Player + Downloads | ~50 min | Persistent player, scrub, skip, download logic |
| Phase 6 | Google Drive Integration + Admin Panel | ~60 min | Edge Functions, file uploads, admin CRUD, dashboard |
| Phase 7 | Payment Flow + Polish + Deployment | ~40 min | Abstract payment, empty states, UX copy, Vercel deploy |

PHASE 1    Project Scaffolding + Design System

## Phase 1 — Project Scaffolding + Design System

🎯 GOAL:  Goal: Create the entire project skeleton, install dependencies, configure Tailwind with the Dream Lab design tokens, set up routing, and build the base layout shell with header and persistent player slot.

### Deliverables expected from this phase

- Vite + React project initialized

- Tailwind CSS configured with custom Dream Lab color tokens

- Google Fonts (Playfair Display, DM Sans, JetBrains Mono) loaded

- React Router v6 with all 12 routes declared (empty page components)

- Zustand store scaffolded for audio player state

- Base AppLayout component with: top nav bar, main content area, bottom player slot, bottom mobile nav

- All CSS custom properties defined in index.css

- Folder structure: /pages, /components/ui, /components/player, /components/admin, /store, /lib, /hooks

### Copy this prompt into Google Antigravity:

You are building "Dream Lab" — a premium mobile-first audiobook platform for Indian users built with React (Vite), Tailwind CSS, React Router v6, and Zustand.

TASK: Scaffold the complete project with the design system.

─── STEP 1: PROJECT INIT ───

Create a new Vite + React project. Install these packages:

react-router-dom@6

zustand

@supabase/supabase-js

lucide-react

─── STEP 2: TAILWIND CONFIG ───

In tailwind.config.js, extend the theme with these exact custom colors:

bg-primary:    #0A0A0F

bg-secondary:  #111118

bg-elevated:   #1A1A26

accent:        #7B5EA7

accent-glow:   #A078D0

accent-warm:   #E8834A

text-primary:  #F0EEF8

text-secondary:#9B98B0

text-muted:    #5A5870

success:       #4CAF7D

error:         #E05C5C

border-subtle: #2A2840

─── STEP 3: FONTS ───

In index.html, add this Google Fonts link:

Playfair Display (600, 700)

DM Sans (300, 400, 500, 600)

JetBrains Mono (400)

In tailwind.config.js, set fontFamily:

display: ['Playfair Display', 'serif']

sans: ['DM Sans', 'sans-serif']

mono: ['JetBrains Mono', 'monospace']

─── STEP 4: CSS VARIABLES ───

In src/index.css, declare all colors as CSS variables using the values above, plus:

--shadow-card:   0 4px 24px rgba(0,0,0,0.4)

--shadow-player: 0 -8px 40px rgba(123,94,167,0.15)

--shadow-glow:   0 0 20px rgba(123,94,167,0.3)

--radius-card:   16px

--radius-btn:    12px

--radius-pill:   999px

--radius-input:  10px

Set html body background to #0A0A0F and default text to #F0EEF8.

─── STEP 5: ROUTING ───

In src/App.jsx, set up React Router with these routes:

/                  → pages/Landing.jsx

/login             → pages/Login.jsx

/home              → pages/Home.jsx  (requires auth)

/book/:bookId      → pages/BookDetail.jsx  (requires auth)

/book/:bookId/episode/:epId → pages/Player.jsx  (requires auth)

/profile           → pages/Profile.jsx  (requires auth)

/admin             → pages/admin/Dashboard.jsx  (requires admin role)

/admin/books       → pages/admin/Books.jsx  (requires admin role)

/admin/books/new   → pages/admin/BookForm.jsx  (requires admin role)

/admin/books/:id/edit → pages/admin/BookForm.jsx  (requires admin role)

/admin/books/:id/episodes → pages/admin/Episodes.jsx  (requires admin role)

Create ProtectedRoute.jsx and AdminRoute.jsx wrapper components. Both redirect to /login if not authenticated. AdminRoute additionally checks supabase user app_metadata.role === 'admin'.

─── STEP 6: ZUSTAND STORE ───

Create src/store/playerStore.js with this shape:

{

currentEpisode: null,

currentBook: null,

isPlaying: false,

currentTime: 0,

duration: 0,

volume: 1,

actions: {

setEpisode(episode, book),

play(), pause(), togglePlay(),

seek(seconds),

skipForward(), skipBack(),

setCurrentTime(t), setDuration(d),

setVolume(v)

}

}

Also create src/store/authStore.js:

{

user: null,

profile: null,

isLoading: true,

actions: { setUser(u), setProfile(p), setLoading(b), logout() }

}

─── STEP 7: SUPABASE CLIENT ───

Create src/lib/supabase.js:

import { createClient } from '@supabase/supabase-js'

export const supabase = createClient(

import.meta.env.VITE_SUPABASE_URL,

import.meta.env.VITE_SUPABASE_ANON_KEY

)

Create .env.local with placeholders:

VITE_SUPABASE_URL=your_supabase_url_here

VITE_SUPABASE_ANON_KEY=your_supabase_anon_key_here

─── STEP 8: APP LAYOUT ───

Create src/components/layout/AppLayout.jsx. This wraps all authenticated pages:

- Fixed top nav bar (height 56px): Dream Lab logo text left, avatar circle right

- Main scrollable content area with padding-bottom: 160px (space for player)

- Persistent bottom player bar slot (renders PlayerBar component, always visible after first play)

- Bottom mobile nav bar (fixed, above player): Home / Library / Profile icons using lucide-react

Create src/components/layout/AdminLayout.jsx for admin pages:

- Fixed left sidebar (240px on desktop, hidden on mobile with hamburger)

- Sidebar links: Dashboard, Books, (no links to public site)

- Top bar with "Admin Panel" label and sign out button

─── STEP 9: FOLDER STRUCTURE ───

Create these empty files/folders (stub components returning null or a placeholder div):

src/pages/Landing.jsx

src/pages/Login.jsx

src/pages/Home.jsx

src/pages/BookDetail.jsx

src/pages/Player.jsx

src/pages/Profile.jsx

src/pages/admin/Dashboard.jsx

src/pages/admin/Books.jsx

src/pages/admin/BookForm.jsx

src/pages/admin/Episodes.jsx

src/components/ui/BookCard.jsx

src/components/ui/EpisodeRow.jsx

src/components/ui/GenrePill.jsx

src/components/ui/EmptyState.jsx

src/components/ui/Toast.jsx

src/components/ui/Modal.jsx

src/components/ui/Skeleton.jsx

src/components/player/PlayerBar.jsx

src/components/player/FullPlayer.jsx

src/components/auth/PhoneInput.jsx

src/components/auth/OtpInput.jsx

src/hooks/useAuth.js

src/hooks/useBooks.js

src/hooks/usePlayer.js

─── OUTPUT EXPECTED ───

A running Vite dev server (npm run dev) showing a dark #0A0A0F background.

Route /login renders a stub. Route /home shows a stub behind ProtectedRoute.

No TypeScript needed — plain JavaScript only.

PHASE 2    Supabase Setup + Auth (Phone OTP Login)

## Phase 2 — Supabase Setup + Auth

🎯 GOAL:  Goal: Create the complete Supabase database schema, configure Row Level Security, and build the fully working phone + OTP login page with all error states and redirect logic.

### Pre-requisites before running this prompt

- Phase 1 complete and running

- Supabase project created at supabase.com

- Phone auth enabled in Supabase Auth settings (SMS provider configured)

- .env.local filled with real VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY

### Copy this prompt into Google Antigravity:

Context: Dream Lab Phase 2. Phase 1 scaffold is complete.

Supabase project is live. Phone OTP auth is enabled.

─── STEP 1: DATABASE SCHEMA ───

In the Supabase SQL editor, run the following SQL exactly.

Generate this as a file: supabase/schema.sql

CREATE TABLE profiles (

id UUID REFERENCES auth.users PRIMARY KEY,

phone TEXT UNIQUE NOT NULL,

display_name TEXT,

avatar_url TEXT,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE books (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

title TEXT NOT NULL,

author TEXT NOT NULL,

blurb TEXT,

cover_drive_id TEXT,

cover_url TEXT,

genre TEXT,

language TEXT DEFAULT 'English',

tags TEXT[],

is_published BOOLEAN DEFAULT false,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE episodes (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

book_id UUID REFERENCES books(id) ON DELETE CASCADE,

title TEXT NOT NULL,

description TEXT,

duration_seconds INT,

audio_drive_id TEXT,

audio_url TEXT,

episode_order INT NOT NULL CHECK (episode_order BETWEEN 1 AND 6),

is_free BOOLEAN DEFAULT false,

created_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE purchases (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES auth.users(id),

book_id UUID REFERENCES books(id),

amount_inr NUMERIC(8,2),

payment_status TEXT DEFAULT 'pending',

payment_ref TEXT,

purchased_at TIMESTAMPTZ DEFAULT now()

);

CREATE TABLE listen_progress (

user_id UUID REFERENCES auth.users(id),

episode_id UUID REFERENCES episodes(id),

position_seconds INT DEFAULT 0,

updated_at TIMESTAMPTZ DEFAULT now(),

PRIMARY KEY (user_id, episode_id)

);

CREATE TABLE listens (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES auth.users(id),

episode_id UUID REFERENCES episodes(id),

listened_at TIMESTAMPTZ DEFAULT now(),

duration_listened INT

);

CREATE TABLE downloads (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES auth.users(id),

episode_id UUID REFERENCES episodes(id),

downloaded_at TIMESTAMPTZ DEFAULT now()

);

─── STEP 2: ROW LEVEL SECURITY ───

Add to supabase/schema.sql:

ALTER TABLE profiles ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users read own profile" ON profiles FOR SELECT USING (auth.uid() = id);

CREATE POLICY "Users update own profile" ON profiles FOR UPDATE USING (auth.uid() = id);

CREATE POLICY "Users insert own profile" ON profiles FOR INSERT WITH CHECK (auth.uid() = id);

ALTER TABLE books ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Public read published books" ON books FOR SELECT USING (is_published = true);

CREATE POLICY "Admin all books" ON books USING ((auth.jwt() -> 'app_metadata' ->> 'role') = 'admin');

ALTER TABLE episodes ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Public read episodes" ON episodes FOR SELECT USING (true);

CREATE POLICY "Admin all episodes" ON episodes USING ((auth.jwt() -> 'app_metadata' ->> 'role') = 'admin');

ALTER TABLE purchases ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users read own purchases" ON purchases FOR SELECT USING (auth.uid() = user_id);

CREATE POLICY "Users insert own purchases" ON purchases FOR INSERT WITH CHECK (auth.uid() = user_id);

ALTER TABLE listen_progress ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users manage own progress" ON listen_progress USING (auth.uid() = user_id);

ALTER TABLE listens ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users manage own listens" ON listens USING (auth.uid() = user_id);

ALTER TABLE downloads ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users manage own downloads" ON downloads USING (auth.uid() = user_id);

─── STEP 3: AUTH LISTENER ───

In src/App.jsx, add a useEffect at the top level that:

1. Calls supabase.auth.getSession() on mount

2. Sets user in authStore via setUser()

3. If user exists, fetches their profile from profiles table and calls setProfile()

4. If no profile exists yet (new user), inserts one with their phone number

5. Calls setLoading(false) when done

6. Subscribes to supabase.auth.onAuthStateChange() and repeats the above on SIGNED_IN

7. On SIGNED_OUT, calls logout() in authStore

─── STEP 4: useAuth HOOK ───

In src/hooks/useAuth.js, export:

const { user, profile, isLoading } = useAuth()

Returns data from authStore. Also exports isAdmin boolean:

isAdmin = user?.app_metadata?.role === 'admin'

─── STEP 5: LOGIN PAGE ───

Build src/pages/Login.jsx as a two-step flow on one page.

LAYOUT:

- Dark full-page background (#0A0A0F)

- Centered white card, max-width 400px, border-radius 20px

- padding 32px, background #1A1A26, border 1px solid #2A2840

- Dream Lab logo text at top center (font-display, 24px, accent color)

STEP 1 - Phone Entry (default visible):

Heading: "Welcome to Dream Lab" (Playfair Display, 28px)

Subheading: "Enter your mobile number to continue" (DM Sans, 14px, text-secondary)

Input: PhoneInput component — shows "+91" prefix in a box, then numeric input

- inputMode="numeric", maxLength=10

- placeholder: "Enter 10-digit number"

- border: 1px solid #2A2840, focus border: accent color with glow

Button: "Continue →" — full width, accent background, 48px height

Validation: show red error text below input if:

- number is less than 10 digits: "Please enter a valid 10-digit mobile number"

- Supabase returns error: "Something went wrong. Please try again."

On success: animate step 2 sliding in from the right (CSS transition)

STEP 2 - OTP Entry (hidden until step 1 succeeds):

"← Back" ghost button top left (goes back to step 1, clears state)

Heading: "Enter OTP"

Subtext: "We sent a 6-digit code to +91 XXXXXX" + last 4 digits of phone

OTP Input: OtpInput component — 6 individual square input boxes (48x48px each)

- Auto-focus first box on mount

- Auto-advance to next box on digit entry

- Backspace goes to previous box

- Paste support: paste 6 digits fills all boxes

- On error: shake animation on all 6 boxes (CSS keyframe)

Button: "Verify →" — full width, accent, disabled until 6 digits entered

Resend row: "Resend OTP" — disabled with countdown "Resend in 28s" for 30 seconds

After countdown: "Resend OTP" becomes active, clicking calls signInWithOtp again

Error: "Incorrect OTP. Please try again." in error color below boxes

SUPABASE CALLS:

Step 1: await supabase.auth.signInWithOtp({ phone: '+91' + phoneNumber })

Step 2: await supabase.auth.verifyOtp({ phone: '+91' + phoneNumber, token: otp, type: 'sms' })

On verify success: navigate to /home (or stored redirect path from sessionStorage)

─── STEP 6: REDIRECT LOGIC ───

In ProtectedRoute.jsx:

If user is null and isLoading is false: save current path to sessionStorage key 'redirectAfterLogin', then navigate to /login

If isLoading: show a centered spinner on dark background

If user exists: render children

─── OUTPUT EXPECTED ───

/login page fully functional with phone+OTP flow.

Valid OTP → redirect to /home (stub page).

Invalid OTP → shake animation + error message.

Refresh on /home → auth session restored, stays on /home.

Refresh on /home when not logged in → redirected to /login.

PHASE 3    Landing Page

## Phase 3 — Landing Page

🎯 GOAL:  Goal: Build the complete public landing page with hero, featured books shelf, How it Works, community hook, genre filter, and footer. This is the first impression for YouTube visitors.

### Copy this prompt into Google Antigravity:

Context: Dream Lab Phase 3. Phases 1 & 2 complete.

Build the complete public Landing page at src/pages/Landing.jsx.

OVERALL RULES:

- Dark mode only. Background #0A0A0F throughout.

- Mobile-first. All sections stack on mobile, side-by-side on desktop (md: breakpoint).

- Fonts: headings use font-display (Playfair Display), body uses font-sans (DM Sans).

- No top nav bar on this page — this is a public page. Instead show a minimal bar: logo left, "Sign In" ghost button right.

- Footer at very bottom with no admin link.

─── SECTION 1: HERO ───

Full viewport height section (min-h-screen).

Background: animated CSS gradient mesh. Use two large blurred radial gradients:

- One at top-left: rgba(123,94,167,0.25), 600px diameter

- One at bottom-right: rgba(232,131,74,0.15), 500px diameter

Both animated slowly with a keyframe that shifts position over 12s ease-in-out infinite alternate.

Layout on mobile: centered, single column.

Layout on desktop (md:): two columns — left: text content, right: a floating visual (a stacked arrangement of 3 book cover placeholder cards at slight rotations, using CSS transforms).

Left column content:

Pill badge: "✦ For the Dream Lab Community" — background #2A2840, accent text, border-radius 999px, font-mono text-xs

H1: "Your favourite books. Now in 6 episodes."

font-display, 48px mobile / 64px desktop, text-primary, line-height 1.1

Animate: fade + translateY(20px → 0) on mount, duration 600ms

Subheading: "Short, immersive audio adaptations made for people who love stories but hate excuses."

font-sans, 18px, text-secondary, max-width 480px

Animate: same fade+slide, delay 150ms

CTA row (staggered 300ms delay):

Primary button: "Start Listening Free →" — bg-accent, text-white, px-8 py-4, rounded-btn, hover:scale-[1.02] hover:shadow-glow

Ghost button: "Already a member? Sign in" — text-accent, underline on hover, links to /login

Trust badges row (delay 450ms): 3 items inline with · separator:

🎧 100% Audio  ·  📱 Mobile First  ·  🔓 2 Free Episodes

font-mono text-xs text-muted

─── SECTION 2: FEATURED BOOKS SHELF ───

Section heading: "What's on Dream Lab" (H2, font-display)

Subheading: "New adaptations drop every week" (text-secondary)

Fetch published books from Supabase: SELECT * FROM books WHERE is_published = true LIMIT 10

Show loading skeletons (3 cards) while fetching.

Horizontal scrollable row: overflow-x-auto, flex, gap-4, pb-4, hide scrollbar.

Add a blur-to-transparent gradient on the right edge (pseudo-element).

Each BookCard (component from src/components/ui/BookCard.jsx):

Width: 160px fixed on mobile, 180px on desktop

Cover image: 3:4 aspect ratio, border-radius 12px, object-cover

If no cover: show a gradient placeholder (#1A1A26 to #2A2840)

Title: font-display, 13px, text-primary, 2 lines max, ellipsis

Author: font-sans, 11px, text-secondary

Genre pill: GenrePill component (small pill, accent bg at 20% opacity, accent text)

Bottom badge: "🔓 2 Free Eps" — accent-warm color, font-mono text-xs

Hover: scale(1.03), shadow-glow transition 200ms

onClick: if user logged in → navigate to /book/:id, else → navigate to /login

─── SECTION 3: HOW IT WORKS ───

Background: slightly lighter section #111118

Heading: "Listen in 3 steps" centered

3 cards in a row (desktop) / stacked (mobile):

Each card: bg-elevated, border border-subtle, rounded-card, p-6

Large step number behind card content: font-display text-[80px] font-bold, text-accent opacity-15, absolute positioned

Icon (lucide-react): Headphones, BookOpen, Unlock — 32px, accent color

Step title: font-display 20px text-primary

Step body: font-sans 14px text-secondary

Steps:

1. "Sign in with your phone" — "No password. Just your number and a quick OTP."

2. "Pick a book" — "Browse our library of short audio adaptations."

3. "Unlock the full story" — "Episodes 1–2 are free. Unlock 3–6 for ₹49."

Cards: stagger animation on scroll into view using IntersectionObserver (translateY 30px → 0, opacity 0 → 1)

─── SECTION 4: COMMUNITY HOOK ───

Two columns (desktop) / stacked (mobile):

Left: a large card styled like a YouTube thumbnail (16:9 ratio, bg-elevated, rounded-card, centered "▶" play icon in a red circle, text "Dream Lab on YouTube" below)

Right:

H2: "Made for the Dream Lab YouTube Community" (font-display)

Body: "If you watch our channel, you already know the stories. Now hear them like never before."

CTA button: "Visit the Channel →" — secondary style, opens YouTube link in new tab

─── SECTION 5: GENRE FILTER SHELF ───

Heading: "Browse by genre"

Horizontal scrollable pill row: Fiction · Non-Fiction · Self-Help · Mystery · Romance · Biography · All

Each pill: bg-elevated border border-subtle text-secondary rounded-pill px-4 py-2

Active pill: bg-accent text-white

On click: filter the books shown in the grid below (client-side filter from books already fetched in Section 2)

Below pills: a 2-column (mobile) / 3-column (desktop) grid of BookCards filtered by selected genre

─── SECTION 6: FINAL CTA BANNER ───

Full-width card: bg-elevated, border border-accent (opacity 30%), rounded-card, padding 48px, text-center

Gradient left-to-right subtle: from #1A1A26 to #1A1030

H2: "Your next favourite story is waiting." font-display

CTA: "Listen for Free →" — primary button, large

─── FOOTER ───

Background #0A0A0F, border-top border-subtle, padding 32px

Logo + tagline: "Dream Lab · Stories worth your time"

Links row: About · Privacy Policy · Terms · Contact (all text-muted, hover text-primary)

Copyright: "© 2025 Dream Lab. Made with ❤️ in India." font-mono text-xs text-muted

IMPORTANT: Absolutely NO admin or back-office link anywhere in the footer or anywhere on this page.

─── OUTPUT EXPECTED ───

Fully animated, mobile-responsive landing page.

Books shelf populated from Supabase (or shows 3 skeleton cards if DB is empty).

Genre filter works client-side.

All CTAs navigate correctly.

PHASE 4    Home Feed + Book Detail + Episodes List + Upsell Modal

## Phase 4 — Home Feed + Book Detail + Upsell Modal

🎯 GOAL:  Goal: Build the logged-in Home feed, the Book Detail page with all episode states, and the payment upsell modal. This is the core conversion surface of the app.

### Copy this prompt into Google Antigravity:

Context: Dream Lab Phase 4. Phases 1–3 complete.

Build three pages: Home Feed, Book Detail, and the Upsell Modal.

All pages are wrapped in AppLayout from Phase 1.

─── PAGE 1: HOME FEED (src/pages/Home.jsx) ───

SECTION: Continue Listening

Fetch listen_progress for current user joined with episodes and books.

If no rows: hide this section entirely (no empty state).

If rows exist: show "Continue Listening" heading + horizontal scroll row.

Each card (160px wide):

Book cover image (portrait), progress bar at bottom (thin, accent color)

Episode title (2 lines max), "Ep X of 6" label

Clicking resumes playback → navigate to /book/:bookId/episode/:episodeId

SECTION: Featured / New This Week

Fetch top 3 books by created_at DESC from Supabase.

Show a FeaturedCarousel component:

Full-width card, height 220px on mobile / 280px on desktop

Background: blurred book cover as full background (CSS filter blur + scale), dark overlay on top

Foreground: book cover portrait left + metadata right (title, author, genre pill, blurb 2 lines)

"Listen Free →" button

Dot indicators bottom center, auto-advances every 5s

Pause auto-advance on hover

SECTION: All Books (The Library)

Heading: "The Library"

Fetch all published books.

Show skeleton grid while loading (6 skeleton cards).

2-column grid on mobile, 3-column on desktop, gap-4.

Each BookCard shows: cover, title, author, genre pill, lock indicator:

If user has purchase with payment_status='success' for this book: "✅ Unlocked" badge (success color)

Else: "🔓 2 Free" badge (accent-warm color)

Clicking any card: navigate to /book/:bookId

─── PAGE 2: BOOK DETAIL (src/pages/BookDetail.jsx) ───

Fetch book by id. Fetch all 6 episodes for this book ordered by episode_order.

Check if user has a successful purchase for this book.

HERO SECTION:

Two-column row: left = cover image (140px wide, rounded-card), right = metadata

Title: font-display 22px

Author: text-secondary 14px

Row of pills: Genre · Language

Tags as small pills below

Blurb: 3 lines, "Read more" expands to full (toggle with useState)

Pricing row: "Episodes 1–2 Free  ·  Episodes 3–6 for ₹49" — font-mono text-sm text-muted

CTA button (dynamic, full width, mt-4):

Not logged in → "Sign in to Listen" → navigates to /login

Logged in, not purchased → "Unlock Full Book – ₹49" → opens PaymentModal

Purchased → "✅ Fully Unlocked" → disabled button, success color, no action

EPISODES LIST:

Heading: "6 Episodes"

Each EpisodeRow (component):

Left: episode number circle (font-mono, 28px, bg-elevated)

Center: title (font-sans 15px bold), description (2 lines, text-secondary 13px)

Right: duration (font-mono text-xs text-muted) + action button

FREE episode (is_free = true):

Action button: ▶ Play — accent color, rounded

On click: navigate to player page

PAID episode, NOT purchased:

Row: tinted with rgba(10,10,15,0.6) overlay on the row background

Action area: lock icon + "Unlock" text — text-muted

On clicking the row: open PaymentModal

PAID episode, PURCHASED:

Action button: ▶ Play — success color

Download icon button (⬇) next to play button

Currently playing episode: left border 3px accent, bg-elevated background

PAYMENT UPSELL MODAL (src/components/ui/PaymentModal.jsx):

Trigger: "Unlock Full Book – ₹49" or clicking any locked episode row

Renders as a Modal (centered overlay, backdrop blur #0A0A0F at 80% opacity)

Header: "Unlock the full story" (font-display 24px)

Subtext: "You've heard the beginning. Unlock all 4 remaining episodes."

Price display: "₹49" large (font-display 40px accent), "One-time · This book only" below

Two tab buttons: [UPI] [Card] — toggle tab state

UPI tab: a simple input "Enter UPI ID" placeholder "yourname@upi" + "Pay ₹49" button

Card tab: three inputs — Card Number, Expiry (MM/YY), CVV + "Pay ₹49" button

"Pay ₹49" button: accent, full width, on click:

1. Create purchases row with payment_status='pending'

2. Show loading spinner on button for 2 seconds (simulate payment)

3. UPDATE purchases row to payment_status='success'

4. Show success state: green checkmark animation, "🎉 All episodes unlocked!"

5. After 1.5s: close modal, refetch purchase status, page re-renders with unlocked episodes

"Maybe later" ghost button below — closes modal

X close button top right corner

─── SHARED COMPONENT: useBookAccess HOOK ───

Create src/hooks/useBookAccess.js:

Takes bookId

Returns { hasPurchased, isLoading, refetch }

Queries purchases table: user_id = current user, book_id = bookId, payment_status = 'success'

─── OUTPUT EXPECTED ───

Home feed loads with real data from Supabase.

Book detail shows correct locked/unlocked states per episode.

Payment modal opens, simulates payment, unlocks episodes without page reload.

Continue Listening section appears after playing any episode.

PHASE 5    Audio Player + Downloads + Progress Sync

## Phase 5 — Audio Player + Downloads + Progress Sync

🎯 GOAL:  Goal: Build the persistent audio player bar, the full-screen player page, download logic with Google Drive URLs, and real-time progress saving to Supabase.

### Copy this prompt into Google Antigravity:

Context: Dream Lab Phase 5. Phases 1–4 complete.

Build the complete audio playback system.

─── STEP 1: HTML AUDIO ENGINE (src/hooks/useAudioEngine.js) ───

Create a singleton audio element (window._dreamLabAudio = new Audio()).

This hook manages the actual HTML Audio object and syncs state to playerStore.

Implement:

- loadEpisode(episode, book): sets audio.src, loads, seeks to saved progress, auto-plays

- play(), pause(), togglePlay()

- seek(seconds): audio.currentTime = seconds

- skipForward(): seek(currentTime + 15)

- skipBack(): seek(currentTime - 15)

- setVolume(v): audio.volume = v

Event listeners on the audio element:

- ontimeupdate: update playerStore.currentTime every 500ms

- onloadedmetadata: set playerStore.duration

- onplay/onpause: sync playerStore.isPlaying

- onended: auto-advance to next episode (fetch next by episode_order + 1, call loadEpisode)

Progress save: debounced (every 10s), upsert to listen_progress:

{ user_id, episode_id, position_seconds: currentTime, updated_at: now() }

Listen event: when episode starts playing (and every 50% of duration), insert a row into listens table.

─── STEP 2: PLAYER BAR (src/components/player/PlayerBar.jsx) ───

Fixed to bottom of screen, above bottom nav bar (bottom: 64px on mobile, bottom: 0 on desktop).

Height: 72px. Background: bg-elevated. Border-top: 1px border-subtle.

Box shadow: shadow-player (upward glow).

Only renders when playerStore.currentEpisode is not null.

Slide-up animation when first episode is loaded (translateY 72px → 0, 300ms ease).

Layout (horizontal, space-between):

LEFT (flex, gap-3):

Book cover thumbnail (40x40px, rounded 8px)

Text column: episode title (13px, text-primary, 1 line ellipsis) + book title (11px, text-secondary)

CENTER:

⏮ -15s icon button (lucide-react SkipBack, 20px, text-secondary)

Play/Pause button: large circle (44px), bg-accent, white icon (lucide-react Play/Pause, 20px)

⏭ +15s icon button (lucide-react SkipForward, 20px, text-secondary)

RIGHT:

Progress mini text: "0:42 / 4:18" font-mono text-xs text-muted

Expand icon (lucide-react ChevronUp) — clicking navigates to full player page

Below the control row: thin progress bar (4px height) spanning full width of bar:

Background: border-subtle, filled portion: bg-accent

Clickable to seek (calculate percentage from click position)

─── STEP 3: FULL PLAYER PAGE (src/pages/Player.jsx) ───

This page is at /book/:bookId/episode/:epId.

On mount: fetch episode + book, verify access (canAccessEpisode), load into audio engine.

If accessing a paid episode without purchase: show a locked state overlay:

Lock icon + "This is a paid episode"

"Unlock for ₹49" button → opens PaymentModal (import from Phase 4)

LAYOUT (centered column, max-width 400px, mx-auto):

Back button "← Back to Book" — ghost, top left

Book cover: 200px × 200px, rounded-card, mx-auto, shadow-card

Subtle pulsing ring animation when playing (CSS keyframe, accent color ring)

Episode title: font-display 20px, text-center, mt-4

Book title: text-secondary 14px, text-center

PROGRESS BAR:

Custom range input styled to match design (accent colored track fill, rounded thumb)

Below: flex justify-between — current time left, total duration right (font-mono text-xs text-muted)

Format as M:SS

CONTROLS ROW (flex justify-center gap-6 items-center):

SkipBack icon button (32px, text-secondary, onClick skipBack)

Play/Pause circle button (64px diameter, bg-accent, icon 28px white)

SkipForward icon button (32px, text-secondary, onClick skipForward)

VOLUME ROW:

Volume icon left (lucide-react Volume2), custom range input center, Volume icon right

Styled consistently with progress bar

ACTION ROW (flex justify-between mt-6):

Download button: shows "⬇ Download" or "✅ Downloaded"

Download logic:

Check: is episode free OR does user have successful purchase?

If yes: create anchor element, href = episode.audio_drive_id formatted as

https://drive.google.com/uc?export=download&id={audio_drive_id}

trigger click, insert row into downloads table

update local state to show "✅ Downloaded"

If no: show toast "Unlock this book to download episodes"

Next Episode button: "Next Episode ▶"

Fetch next episode (episode_order + 1), if exists navigate to its player page

If last episode: show "✅ Completed" disabled state

EPISODE LIST MINI (below player controls):

Collapsible section "All Episodes" (ChevronDown/Up)

Shows all 6 episodes for this book in compact rows

Current episode highlighted with accent left border

Click any free episode → navigate to its player page

Click locked episode → open PaymentModal

─── STEP 4: ACCESS GUARD ───

Create src/lib/episodeAccess.js:

export async function canAccessEpisode(userId, episodeId, bookId, isFree) {

if (isFree) return true;

const { data } = await supabase

.from('purchases')

.select('id')

.eq('user_id', userId)

.eq('book_id', bookId)

.eq('payment_status', 'success')

.single();

return !!data;

}

─── STEP 5: PROFILE PAGE (src/pages/Profile.jsx) ───

Wrap in AppLayout.

Sections:

Avatar circle (60px, bg-accent, initials of phone number) + phone number display

"My Downloads" section:

Fetch downloads JOIN episodes JOIN books for current user ORDER BY downloaded_at DESC

Group by book (show book cover + title as group header)

Under each book: list of downloaded episode titles

If none: EmptyState component — icon Download, heading "No downloads yet",

body "Download any free episode to listen offline."

"My Purchases" section:

Fetch purchases for current user WHERE payment_status = 'success'

For each: book cover (small, 48px), book title, "₹{amount}" right-aligned, date below in font-mono text-xs

If none: EmptyState — icon ShoppingBag, heading "No purchases yet",

body "Browse the library and unlock your first book."

Sign Out button (bottom, ghost style, text-error on hover):

Calls supabase.auth.signOut(), clears authStore, navigates to /

─── OUTPUT EXPECTED ───

Tapping ▶ Play on any free episode launches audio in the PlayerBar immediately.

Navigating to Player page shows full controls, synced to same audio.

Progress saves to Supabase every 10s.

Returning to a previously played episode resumes from saved position.

Download button works for free episodes (and paid if purchased).

Profile shows download and purchase history.

PHASE 6    Google Drive Integration + Admin Panel

## Phase 6 — Google Drive Integration + Admin Panel

🎯 GOAL:  Goal: Build the Supabase Edge Function for Google Drive uploads, then build the complete admin panel: dashboard with analytics, book management CRUD, and episode management with audio uploads.

### Pre-requisites before running this prompt

- GCP project created, Google Drive API enabled

- Service Account created, JSON credentials downloaded

- Two Drive folders created and shared with Service Account: dreamlab-media/covers/ and dreamlab-media/audio/

- GOOGLE_SERVICE_ACCOUNT_JSON (stringified), GOOGLE_DRIVE_COVERS_FOLDER_ID, GOOGLE_DRIVE_AUDIO_FOLDER_ID added as Supabase Edge Function secrets

### Copy this prompt into Google Antigravity:

Context: Dream Lab Phase 6. Phases 1–5 complete.

Build the Google Drive Edge Function and the complete Admin Panel.

─── STEP 1: SUPABASE EDGE FUNCTION — upload-to-drive ───

Create supabase/functions/upload-to-drive/index.ts

This function accepts a POST request with a multipart form body:

- file: the binary file

- fileName: string

- mimeType: string

- folder: "covers" | "audio"

Implementation:

1. Read GOOGLE_SERVICE_ACCOUNT_JSON from Deno.env

2. Use the google-auth-library (import via npm: specifier) to create a JWT auth client

3. Authenticate with scope: https://www.googleapis.com/auth/drive

4. Get access token

5. Determine folderId from env: folder === 'covers' ? GOOGLE_DRIVE_COVERS_FOLDER_ID : GOOGLE_DRIVE_AUDIO_FOLDER_ID

6. Upload file to Drive using multipart upload:

POST https://www.googleapis.com/upload/drive/v3/files?uploadType=multipart

Body: two parts — metadata (name, parents) and file binary

7. Set file permission to public read:

POST https://www.googleapis.com/drive/v3/files/{fileId}/permissions

Body: { role: "reader", type: "anyone" }

8. Return JSON: { driveFileId: fileId, publicUrl: "https://drive.google.com/uc?export=view&id=" + fileId }

Add CORS headers for all responses. Handle errors with proper HTTP status codes.

─── STEP 2: ADMIN ROUTE GUARD ───

AdminRoute.jsx (already scaffolded in Phase 1):

Fetches supabase.auth.getUser(), checks app_metadata.role === 'admin'

If not admin: redirect to / (never to /login — don't confirm admin routes exist)

If admin: render children in AdminLayout

─── STEP 3: ADMIN DASHBOARD (src/pages/admin/Dashboard.jsx) ───

Wrapped in AdminLayout.

Install recharts: npm install recharts

Fetch data via two Supabase queries (use service role from edge function, or direct queries with admin RLS bypass):

Query 1: SELECT episode_id, COUNT(*) as listen_count FROM listens WHERE listened_at > now() - interval '7 days' GROUP BY episode_id

Query 2: SELECT book_id, COUNT(*) as purchase_count, SUM(amount_inr) as revenue FROM purchases WHERE payment_status='success' AND purchased_at > now() - interval '7 days' GROUP BY book_id

Display:

Row of 3 StatCards: "Total Listens (7d)", "Total Purchases (7d)", "Revenue (7d) ₹XXX"

Each card: bg-elevated, border border-subtle, rounded-card, p-6

Large number (font-display 40px accent), label below (text-secondary 14px)

Bar chart (recharts ResponsiveContainer BarChart):

"Top 5 Books by Listens" — bars in accent color, dark grid, white axis labels

Line chart (recharts LineChart):

"Listens over last 7 days" — daily counts, accent line, dot on each point

─── STEP 4: BOOKS LIST (src/pages/admin/Books.jsx) ───

Fetch ALL books (not just published) from Supabase.

AdminTable component (src/components/admin/AdminTable.jsx):

Columns: Cover (40px thumbnail), Title, Author, Published (toggle switch), Episodes (count), Listens, Actions

Each row's Actions column: [Edit] [Manage Episodes] [Delete] buttons

[Edit] → navigate to /admin/books/:id/edit

[Manage Episodes] → navigate to /admin/books/:id/episodes

[Delete] → confirmation dialog, then DELETE from Supabase (cascades to episodes)

Published toggle: inline UPDATE books SET is_published = !current WHERE id = bookId

Top of page: "+ New Book" button → navigate to /admin/books/new

─── STEP 5: BOOK FORM (src/pages/admin/BookForm.jsx) ───

Used for both create and edit (detect by presence of :id param).

On edit: fetch existing book data and pre-populate form.

Form fields:

Title (text input, required)

Author (text input, required)

Blurb (textarea, 3 rows)

Cover Image (FileUploadField component):

Drag-and-drop zone + click to browse

Accepts: image/jpeg, image/png, image/webp, max 5MB

On file selected: show preview thumbnail

On save: call upload-to-drive Edge Function with folder='covers'

Store returned driveFileId and publicUrl

Genre (select: Fiction, Non-Fiction, Self-Help, Mystery, Romance, Biography, Other)

Language (select: English, Hindi, Tamil, Telugu, Other)

Tags (text input, comma-separated, stored as array)

Published toggle

FileUploadField component (src/components/admin/FileUploadField.jsx):

Props: accept, maxSizeMB, onUpload(file), label, preview

Shows: dashed border drop zone, upload icon, label text

On drop/select: validate type and size, call onUpload

Shows preview image after successful upload

Shows progress bar during upload (fake progress via setInterval until response)

Save button: "Save Book" — on click:

If new book: INSERT into books, navigate to /admin/books/:newId/episodes

If edit: UPDATE books WHERE id

─── STEP 6: EPISODES MANAGER (src/pages/admin/Episodes.jsx) ───

Fetch book title + all existing episodes for this book.

Page heading: "Episodes — {Book Title}"

Show 6 episode slots (always exactly 6). Each slot shows:

If episode exists for this order: show populated EpisodeEditCard

If not yet created: show "+ Add Episode {N}" card (outlined, dashed border)

EpisodeEditCard:

Episode number badge (large, accent)

Fields:

Title (text input)

Description (textarea)

Duration (text input, placeholder "04:30")

Audio File (FileUploadField for audio):

Accepts: audio/mpeg, audio/mp4, audio/wav, max 200MB

On upload: call upload-to-drive Edge Function with folder='audio'

Store audio_drive_id and audio_url

Show audio player preview <audio controls src={audio_url}> after upload

Free / Paid toggle:

"Free Episode" (accent-warm) / "Paid Episode" (accent) — pill toggle switch

Episodes 1 and 2 default to Free, 3-6 default to Paid, but admin can override

Save Episode button per card: INSERT or UPDATE episode row

─── OUTPUT EXPECTED ───

/admin/dashboard shows real stats from Supabase with Recharts charts.

/admin/books lists all books with publish toggle working inline.

/admin/books/new: form creates book and uploads cover to Google Drive.

/admin/books/:id/episodes: all 6 episode slots, audio upload to Google Drive, free/paid toggle.

Admin pages completely inaccessible to non-admin users.

PHASE 7    Polish, Empty States, Toast System + Deployment

## Phase 7 — Polish, Empty States, Toast System + Deployment

🎯 GOAL:  Goal: Complete all UX copy, empty states, error boundaries, Toast notification system, performance optimizations, and deploy to Vercel with environment variable configuration.

### Copy this prompt into Google Antigravity:

Context: Dream Lab Phase 7. Phases 1–6 complete.

Final polish, all empty states, toast system, and Vercel deployment.

─── STEP 1: TOAST SYSTEM (src/components/ui/Toast.jsx) ───

Create a global Toast system using Zustand.

Add to a new toastStore.js:

{ toasts: [], addToast(message, type, duration), removeToast(id) }

Types: 'success' | 'error' | 'info'

Auto-remove after duration (default 3000ms)

ToastContainer component: fixed top-right (or top-center on mobile), z-index 9999

Renders a stack of Toast components, newest on top

Each Toast:

Icon: CheckCircle (success), XCircle (error), Info (info) — lucide-react

Message text

Slide-in from right, fade-out on remove (CSS transition)

Colors: success=#4CAF7D bg, error=#E05C5C bg, info=accent bg

Export a useToast() hook: { success(msg), error(msg), info(msg) }

Add ToastContainer to App.jsx root.

─── STEP 2: EMPTY STATES ───

Update EmptyState component with proper props: icon, heading, body, ctaText, ctaAction

Implement across all pages:

Home Feed — no books at all:

Icon: BookOpen

Heading: "The library is being stocked."

Body: "Check back soon — or head to YouTube to see what's coming."

CTA: "Visit YouTube Channel" → opens channel in new tab

Continue Listening — no progress (already handled by hiding section):

No empty state needed.

Profile Downloads — no downloads:

Icon: Download (lucide-react)

Heading: "No downloads yet."

Body: "Download any free episode to listen offline."

CTA: "Browse Books" → /home

Profile Purchases — no purchases:

Icon: ShoppingBag

Heading: "No purchases yet."

Body: "Browse the library and unlock your first book."

CTA: "Browse Books" → /home

Admin Books — no books created:

Icon: PlusCircle

Heading: "No books yet."

Body: "Create your first book to get started."

CTA: "+ New Book" → /admin/books/new

─── STEP 3: LOADING SKELETONS ───

Update Skeleton component with variants: card, row, text, circle

Apply skeletons (not spinners) in:

Home Feed book grid: 6 skeleton cards (same dimensions as BookCard)

Book Detail episodes list: 6 skeleton rows

Admin Books table: 5 skeleton rows

Featured Carousel: one skeleton card while fetching

Skeleton style: bg-elevated rounded-card, with a shimmer animation:

CSS: background linear-gradient shifting from #1A1A26 to #2A2840 to #1A1A26

keyframe: backgroundPosition 0% → 100% over 1.5s infinite

─── STEP 4: ERROR BOUNDARY ───

Create src/components/ErrorBoundary.jsx (class component):

On error: show centered dark card with:

Warning icon (lucide-react AlertTriangle, 48px, accent-warm)

"Something went wrong" heading

"Please refresh the page or go back." body

"↺ Refresh" button: onClick={() => window.location.reload()}

"← Go Home" button: onClick navigates to /

Wrap the main <Routes> in App.jsx with ErrorBoundary.

─── STEP 5: COMPLETE UX COPY AUDIT ───

Go through every page and confirm these exact strings are used:

Login errors:

- Invalid phone: "Please enter a valid 10-digit mobile number."

- OTP wrong: "Incorrect OTP. Please try again."

- OTP expired: "This OTP has expired. Please request a new one."

- Network error: "Something went wrong. Please check your connection."

- Resend countdown: "Resend in {n}s"

Payment states:

- Processing: "Processing your payment..."

- Success toast: "🎉 You're in! All episodes are now unlocked. Happy listening."

- Failure toast: "Payment didn't go through. Please try again."

- On failure: show "Retry Payment →" and "Need help? Contact us" links

Locked episode tooltip/label: "Unlock episodes 3–6 for ₹49"

Download not allowed: "Unlock this book to download episodes"

Already downloaded: "✅ Downloaded"

Episode completed: "✅ Completed"

─── STEP 6: PERFORMANCE ───

Lazy load all page components using React.lazy + Suspense:

const Landing = React.lazy(() => import('./pages/Landing'))

Wrap Routes in <Suspense fallback={<PageSkeleton />}>

Optimize images:

All book cover <img> tags: add loading="lazy" and decoding="async"

Add explicit width and height attributes to prevent layout shift

Add a simple 404 page: catch-all route at the end of router

Dark centered card: "404 · Page not found" + "← Go Home" button

─── STEP 7: DEPLOYMENT TO VERCEL ───

Create vercel.json at project root:

{

"rewrites": [{ "source": "/(.*)", "destination": "/" }]

}

(This ensures React Router SPA routing works on Vercel)

Create a deployment checklist file DEPLOY.md with these steps:

1. Push project to GitHub

2. Connect GitHub repo to Vercel

3. Set these Environment Variables in Vercel dashboard:

VITE_SUPABASE_URL

VITE_SUPABASE_ANON_KEY

4. Set these in Supabase Edge Functions secrets:

SUPABASE_SERVICE_ROLE_KEY

GOOGLE_SERVICE_ACCOUNT_JSON

GOOGLE_DRIVE_COVERS_FOLDER_ID

GOOGLE_DRIVE_AUDIO_FOLDER_ID

5. In Supabase Auth settings, add Vercel production URL to redirect_urls

6. Run: vercel --prod

─── STEP 8: FINAL CHECKLIST ───

Verify and fix all of the following:

✓ No admin link exists anywhere in the public-facing UI (Landing, Footer, Home, BookDetail, Player, Profile)

✓ /admin/* routes redirect non-admin users to / (not /login)

✓ Audio persists when navigating between pages (PlayerBar stays mounted)

✓ OTP boxes: paste of 6-digit string fills all boxes correctly

✓ All images use lazy loading

✓ All async operations show loading state (skeleton or button spinner)

✓ All error states show a useful message (no raw JavaScript errors to user)

✓ Download creates a database record in the downloads table

✓ listen_progress is saved every 10s and loaded on player mount

✓ Payment success triggers re-render of BookDetail (no manual refresh needed)

✓ Sign Out clears all Zustand stores and navigates to /

─── OUTPUT EXPECTED ───

Production-ready Dream Lab app.

All empty states, toasts, and error boundaries working.

Deployed to Vercel with correct environment variables.

Full user journey functional: Landing → Login → Home → Book → Episode play → Payment → Unlock → Download.

# Quick Reference — What Each Phase Produces

| Phase | Acceptance Criteria |
| --- | --- |
| ✅ Phase 1 | npm run dev shows a dark page with routing working |
| ✅ Phase 2 | Phone + OTP login fully working end-to-end with Supabase |
| ✅ Phase 3 | Public landing page live with real books from DB (or skeletons) |
| ✅ Phase 4 | Logged-in home, book pages, episode lock states, payment modal |
| ✅ Phase 5 | Audio plays, persists, scrubs, downloads, saves progress to DB |
| ✅ Phase 6 | Admin panel live, Google Drive file uploads working, stats dashboard |
| ✅ Phase 7 | Production deployment on Vercel, all polish complete |

# Tips for Working with Google Antigravity

- Run phases strictly in order. Each prompt references previous work explicitly.

- After each phase, test the acceptance criteria before starting the next.

- If Antigravity loses context mid-phase, prepend 'Context: Dream Lab Phase X. Phases 1–{X-1} complete.' to any follow-up.

- For Phase 6, have all GCP and Drive credentials ready before starting — the prompt assumes they are configured.

- If a component needs updating from a previous phase (e.g. BookCard gains new props in Phase 4), tell Antigravity: 'Update BookCard from Phase 1 to add...' to avoid creating duplicate files.

- Use the DEPLOY.md checklist from Phase 7 to do a clean first deployment before adding real payment gateway integration.

Dream Lab · Phased Build Prompts v1.0 · Confidential